Test Plan for

Guliver Chat

|  | General information |
| --- | --- |
| Customer | Gulliver Chat |
| Created by (Author) | Project Team |
| Preparation date | 02/10/2026 |
| Version | 1.0 |
| Status | Draft |

Summary

1. Introduction	4

1.1. General information	4

1.2. Purpose	4

2. Scope of project	4

2.1. Scope of web portal	4

2.2. Scope of mobile application	4

2.3. Scope of Admin part	5

3. Work plan	5

4. Test Plan and Strategy	5

4.1. Functional testing

4.2. Test Procedure	6

4.3. Bug Reports	7

5. Resources	8

5.1. Tools	8

5.2. The list of the browsers	8

5.3. The list of the devices	8

7. Testing Process Risks	9

8. Test Team Expectations	9

9. Responsibilities of Test Team Members	9

10. Deliverables	10

1.	Introduction

1.1. General information

This document describes the testing methods and procedures that will be used during the testing process of the Gulliver Chat web application.

The test plan defines the testing strategy, scope, objectives, and resources required to verify the functionality and stability of the system. It serves as a guideline for executing testing activities and ensures that all system components are properly validated.

This document is intended for project managers, developers, and QA engineers involved in the development and evaluation of the application.

1.2. Purpose

The purpose of this Test Plan is to:

- identify the components and features to be tested

- define testing strategies and procedures

- describe testing resources and tools

- ensure that the system meets specified requirements

- provide a structured approach to bug detection and reporting

The results of testing will be documented and used to improve system quality.

2.	Scope of project

2.1. Scope of web portal

Testing of Gulliver Chat includes the following features:

- Real-time message sending

- Real-time message receiving

- User connection and disconnection notifications

- Username customization

- Message color customization

- Typing indicator functionality

- Image sharing functionality

- User interface behavior

2.2. Scope of mobile application

Not applicable, as the system is designed as a web-based application only.

2.3. Scope of Admin part

Not applicable, as the system does not include an administrative panel.

3.	Work plan

The testing process will follow these steps:

- Test plan preparation

- Test plan approval

- Execution of functional testing

- Bug reporting and tracking

- Retesting after bug fixes

- Final testing report preparation

4.	Test Plan and Strategy

4.1. Functional testing

The objective of functional testing is to ensure that the Gulliver Chat application performs according to the specified requirements and that all major features operate correctly under normal usage conditions.

Functional testing is the most important part of the testing process for this project because it verifies whether the real-time messaging logic, interface behavior, and user interaction mechanisms work as expected. The testing process will focus on validating the main features of the application, including message transmission, typing indicators, username customization, color customization, image sharing, and user connection or disconnection notifications.

| Test Objective: Ensure proper target-of-test functionality |  |
| --- | --- |
| Technique: | - Execute each feature and user interaction scenario using valid and invalid data in order to verify correct system behavior, proper event processing, correct interface updates, and appropriate system responses to incorrect input or unstable connection conditions. |
| Entry Criteria | - The application build is completed and available for testing. The test environment is prepared. The required browsers and devices are available. The main functional modules of the system are implemented and accessible for verification. |
| Completion Criteria: | - All planned test cases are executed. No critical or blocking defects remain unresolved. All major defects are either fixed or documented. The final testing results are reviewed and considered acceptable for project submission. |
| Special Considerations: | Since Gulliver Chat is a real-time web application, particular attention must be paid to event synchronization, browser behavior, and communication delays. Testing should include validation of simultaneous user actions and unstable connection scenarios where possible. |

4.2. Test Procedure

The testing process includes the following steps:

- execution of test cases

- validation of expected outputs

- identification and documentation of defects

Testing will be performed using both valid and invalid input data to verify correct system behavior.

4.3. Bug Reports

Bug reports will be created to document all identified defects.

Each bug report will include:

- description of the issue

- steps to reproduce

- expected result

- actual result

- severity level

Severity levels include:

- Critical

- Major

- Minor

- Trivial

Bug tracking will be managed using Trello.

5.	Resources

5.1. Tools

The following tools will be used for this project:

| Name of process |  | Tool |
| --- | --- | --- |
| Bug tracking | Trello |  |
| Test Cases | Browser Developer Tools |  |
| Code management | GitHub |  |

5.2. The list of the browsers

| Name of the browser |  | Version |
| --- | --- | --- |
| Chrome | Latest |  |
| FireFox | Latest |  |
| Edge | Latest |  |
| Safari | Latest |  |

5.3. The list of the devices

| Name of the device | OS |
| --- | --- |
| Desktop Computer | Windows / Linux |
| Laptop | Windows / Linux |

6.	The criteria of quality

The system will be considered acceptable if:

- all functional requirements are met

- no critical or blocking bugs remain

- the application operates without crashes

- user interface is stable and responsive

7.	Testing Process Risks

The next issues may influence testing works:

The following risks may affect testing:

- delays in bug fixing

- unstable server performance

- incomplete feature implementation

- changes in requirements during testing

8. Test Team Expectations

The test team expects:

- stable application builds

- clear and complete requirements

- timely bug fixes

- access to all necessary tools

9. Responsibilities of Test Team Members

Project Manager

- oversee testing process

- coordinate team activities

QA Engineer (Taras Savchuk)

- execute testing

- report bugs

- verify fixes

Developer (Yuriy Andreiev)

- fix defects

- support testing

10. Deliverables

The testing process will produce:

- Test Plan document

- Bug reports

- Testing progress reports

- Final testing report