<Project Name> Project Charge Document (M101)

- Project Information

| Project Name: | Gulliver Chat | PlanView Number: | N/A |
| --- | --- | --- | --- |
| Project Sponsor: | N/A | Project Size: | Small |
| Project Director: | N/A | Project Start Date: | 10 February 2026 |
| Project Manager: | Yuriy Andreiev | Project End Date: | 20 May 2026 |

- Project Leads

| Lead Name | Division | Unit |
| --- | --- | --- |
| Yuriy Andreiev | Development | Backend / Frontend Development |
| Yurii Ivanchyshyn | Project Coordination | Documentation & Project Support |
| Taras Savchuk | Quality Assurance | Testing |

- Project Statement

| Project Area | Description |
| --- | --- |
| Background: | Modern communication systems rely on real-time messaging technologies. Many users require simple web-based solutions for fast communication without installing complex applications. The Gulliver Chat project aims to develop a lightweight real-time chat application accessible through a web browser.. |
| Project Vision Statement: | The vision of the Gulliver Chat project is to develop a simple and responsive web-based messaging platform that allows users to communicate in real time using modern web technologies. |
| Objective: | The objective of the project is to design and implement a real-time chat application that allows users to send and receive messages instantly, customize their username and chat appearance, and share basic multimedia content.. |
| Scope: |  |
| Included in scope: | Development of a web-based chat interface, real-time message transmission, user connection and disconnection notifications, username and color customization, typing indicators, and basic image sharing functionality.. |
| Excluded from scope: | User authentication system, database storage of chat history, private chat channels, mobile applications, advanced security features, and large-scale deployment infrastructure. |
| Impacts: (Organizational & Technical) | Organizationally, the project may serve as an educational tool demonstrating real-time communication technologies. Technically, the project demonstrates implementation of Node.js, Express, and Socket.IO for real-time web communication. |
| Dependencies: | Node.js runtime environment, npm package manager, Express framework, Socket.IO library, EJS template engine, web browser with JavaScript support, GitHub repository for version control. |
| Assumptions & Constraints: | Assumptions include access to a modern web browser and a stable internet connection. Constraints include limited development time, a small development team, and limited system scalability compared to enterprise messaging platforms. |

- High-level Requirements

| Requirement Area | Projected Steps/Comments |
| --- | --- |
| Real-time messaging | Implement Socket.IO for instant message exchange between connected users |
| User presence tracking | Display notifications when users join or leave the chat |
| Username customization | Allow users to change their display name |
| Color customization | Allow users to personalize message display color |
| Typing indicators | Show when a user is typing a message |
| Image sharing | Allow sending basic images through chat |
| User interface | Provide a clean and intuitive web-based chat interface |

- High-level Deliverables

| Deliverable Type Note: Identify each type as either Business Process or Project Management. | Description |
| --- | --- |
| Business Process | Functional web-based chat application |
| Business Process | Real-time messaging system |
| Business Process | Chat user interface |
| Business Process | User customization features |
| Project Management | Project documentation |
| Project Management | Technical design documentation |
| Project Management | Testing plan |
| Project Management | Final project report |

- High-level Timeline

| Milestone | Target Date | Date Achieved |
| --- | --- | --- |
| Project planning and requirements analysis | 15 February 2026 |  |
| System architecture and design | 1 March 2026 |  |
| Backend development (Node.js & Socket.IO) | 25 March 2026 |  |
| Frontend development and integration | 20 April 2026 |  |
| Testing, debugging and documentation | 10 May 2026 |  |

- High-level LOE Estimates

| Description of Effort | Estimated # Hours across # Days to Complete | Comments |
| --- | --- | --- |
| Requirements analysis | 12 hours / 3 days | Identify system functionality |
| System design | 16 hours / 4 days | Design system architecture |
| Backend development | 30 hours / 7 days | Implement Node.js and Socket.IO server |
| Frontend development | 25 hours / 6 days | Implement chat interface |
| Integration | 10 hours / 3 days | Connect frontend with backend |
| Testing | 20 hours / 5 days | Functional and integration testing |
| Documentation | 15 hours / 4 days | Project documentation |

- Project Team

| Project Groups | Division/Units Represented |
| --- | --- |
| Core Group(s): | Development Team |
| Subject Matter/Expert(s): | Course Instructor |
| Technical Expert(s): | Web Development Advisor |
| Other(s) (please describe): | Quality Assurance Support |

| Steering Committee Member | Division/Units Represented |
| --- | --- |
| Yuriy Andreiev | Lead Developer |
| Yurii Ivanchyshyn | Documentation and Project Coordination |
| Taras Savchuk | Quality Assurance |

- Project Status Reports

| Status Report Owner: | Yurii Andreiev |
| --- | --- |

| Status Report Audience: | Course Instructor, Project Team Members |  |
| --- | --- | --- |

Internal Use Only

Document Change Control

Project Charge Document (M101)

| Version Number | Date | Revision Author | Description |
| --- | --- | --- | --- |
| 1.0 | 9/26/07 | SS-KS | Draft New Template Format (archived original format available via document owner) |
| 1.0 | 10/12/07 | SS-KS | Final draft approved by Project Support. |
| 2.0 | 4/7/08 | SS-KS | Converted to .docx format; file path added to footer. |
| 2.0 | 4/17/08 | SS-KS | Version approved for use. |
| 3.0 | 3/5/09 | SS-KS | Updated to address ITS iterative framework. Version approved by Cathy Curley. |

This document is owned and maintained by MAIS Shared Services, Project Support. Any changes to template format and content must adhere to departmental document management standards.